## Slide 1
[COMPANY LOGO]
TRANSFORMATION OFFICE
Monthly SteerCo
June — [Month, Year]
Meridian Group · Portfolio Update
Notes: Cover. Replace the month, year and company line; keep the peach corner circles and the gold bar — they are the deck signature.

## Slide 2
Agenda
01.
Aurora Program & Platform Update
Where the rollout stands and what changed since last month.
02.
Budget & Vendor Decisions
Two approvals needed to keep the second-half plan on schedule.
03.
Risks and Asks
Open risks with owners, and what we need from this committee.
Notes: Agenda. Three sections maximum; each number matches a divider slide later in the deck.

## Slide 3
[COMPANY LOGO]
SECTION
01.
Aurora Program & Platform Update
Notes: Section divider. Whitespace is intentional — the giant numeral matches the agenda order.

## Slide 4
Program status — [period]
Aurora Rollout
On track
Rollout live at 68% of sites; wave four starts next week with no open blockers.
Data Platform
On track
Ingestion layer shipped; reporting migration holds to the July cutover date.
Service Desk AI
At risk
Pilot accuracy is below target; the vendor fix lands mid-July — watch item.
KEY DELIVERABLES
✓
Wave three go-live completed
✓
Vendor statement of work signed
✓
Data quality dashboard shipped
Notes: Status board. Left rail is one box per program with a chip; keep status lines to one sentence and flag the at-risk item verbally.

## Slide 5
Delivery timeline
Feb
Mar
Apr
May
Jun
Design freeze
Pilot at 3 sites
Scale to all units
WE ARE HERE
Notes: Timeline. Month pills stay fixed; move the phase bars and the WE ARE HERE marker to match the reporting month.

## Slide 6
Decisions requested
01
Vendor renewal
GAP
Current contract lapses 31 Jul with no fallback coverage for support.
PROPOSAL
Renew for twelve months at the renegotiated rate agreed in June.
02
Scale budget
GAP
Waves five and six of the rollout are unfunded beyond August.
PROPOSAL
Release the contingency line to fund the remaining rollout waves.
03
Hiring plan
GAP
Two platform engineering roles have been open since April.
PROPOSAL
Approve backfill through contract-to-hire staffing this quarter.
Notes: Decision cards. One decision per card: the gap states the problem, the proposal is the single ask.

## Slide 7
Status and next steps
INITIAL RESEARCH — MODEL NOT YET FINALIZED
1
NEXT
Alignment meeting with the platform vendor
K. Dao · 05 Jul
2
FOR CEO
Approve the centralized onboarding budget
T. Le · 12 Jul
Notes: Next steps. The banner carries the maturity caveat; each row names one action with a single owner and date.

## Slide 8
[COMPANY LOGO]
Asks of this committee
Approve the vendor renewal and the scale budget today.
Nominate one sponsor per business unit by mid-July.
Hold thirty minutes monthly for this steering review.
Prepared by the Transformation Office · [contact]
Notes: Closing. Restate the asks as plain sentences; pause here for the committee decision before ending.