PROPOSAL AND STATEMENT OF WORK

# Customer Data Platform

Discovery, build, and handover

Prepared for: Northwind Trading Company

Prepared by: Delivery Practice

Valid until: 30 June

# Our understanding

Northwind holds customer data in four systems that do not reconcile. Reporting is assembled by hand each month, which costs roughly six working days and produces numbers the commercial team does not fully trust. The objective is a single reconciled customer record that reporting and the commercial team can both rely on.

This proposal covers discovery, build, and handover. It does not cover ongoing operation of the platform, which we recommend Northwind runs in-house from the outset.

# Scope of work

## Phase 1 — Discovery

Map the four source systems, profile data quality, and agree the reconciliation rules with the commercial and finance teams. Produces a written data model and a signed-off rule set.

## Phase 2 — Build

Implement ingestion from all four systems, the reconciliation layer, and the reporting views. Includes automated data-quality checks that fail loudly rather than producing quietly wrong numbers.

## Phase 3 — Handover

Runbook, operational training for two Northwind engineers, and a four-week supported handover period.

# Timeline

| Phase | Duration | Key deliverable |
| --- | --- | --- |
| Discovery | 3 weeks | Data model and signed-off reconciliation rules |
| Build | 8 weeks | Ingestion, reconciliation layer, reporting views |
| Handover | 4 weeks | Runbook, training, supported operation |

Table 1 — Indicative timeline. Phases run consecutively; the handover period overlaps the final build week.

# Commercials

| Item | Basis | Amount |
| --- | --- | --- |
| Phase 1 — Discovery | Fixed | 48,000 |
| Phase 2 — Build | Fixed | 184,000 |
| Phase 3 — Handover | Fixed | 52,000 |
| Total |  | 284,000 |

Table 2 — Fees exclusive of tax and of any third-party licence cost.

## Assumptions

- Northwind provides read access to all four source systems within one week of signature.

- A named business owner is available for a weekly decision forum.

- Reconciliation rules are agreed in Phase 1 and are not reopened during Phase 2.

# Acceptance

Signature of this document constitutes acceptance of the scope, timeline, and fees set out above.

For Northwind Trading Company

Name and title

For Delivery Practice

Name and title